| Project Name: 180th & Eagle Parkway Roundabout | Department: Public Works |
| --- | --- |
| Type of Project: Intersection Improvements | Contact: Chuck Soules |
| Total Project Cost: $6,650,000 |  |

Description:

This project involves the design and construction of a single-lane roundabout at the intersection of 180th Street and Eagle Parkway. The improvement aims to enhance traffic flow, reduce delays, and improve safety at a currently difficult intersection. This improvement will help keep traffic moving efficiently and support future development.

Justification:

The City’s Transportation Master Plan identified this intersection as a location in need of improvement due to increasing traffic and safety concerns. A roundabout will provide a long-term solution that addresses current challenges and prepares the intersection for continued growth in the surrounding area.

Planned Expenditures

|  | FY2028 | FY2029 | FY2030 | Total |
| --- | --- | --- | --- | --- |
| Engineering | $350,000 | - | - | $350,000 |
| Construction | - | $300,000 | $6,000,000 | $6,300,000 |
| Total | $350,000 | $300,000 | $6,000,000 | $6,650,000 |

Funding Sources

|  | FY2028 | FY2029 | FY2030 | Total |
| --- | --- | --- | --- | --- |
| Capital Improvement Sales Tax | $350,000 | - | $4,000,000 | $4,350,000 |
| Transportation Sales Tax | - | $300,000 | - | $300,000 |
| MARC Grant (Reimbursement) | - | - | $2,000,000 | $2,000,000 |
| Total | $350,000 | $300,000 | $6,000,000 | $6,650,000 |