| Project Name: Richardson St / 169 Signal | Department: Public Works |
| --- | --- |
| Type of Project: New Infrastructure | Contact: Charles Soules |
| Total Project Cost: $1,500,000 |  |

Description:

This project includes the installation of a traffic signal at the intersection of Richardson Street and Highway 169. With new development in the area and results from recent traffic studies, a signal is now warranted to improve safety and traffic flow. The project is planned for construction in FY2027 and is currently included in the City's 5-Year Capital Improvement Plan (CIP).

The City intends to apply for MoDOT’s 50/50 Cost Share Program to help fund construction. BG Engineering has submitted a proposed scope of work to begin preparing the application for the Cost Share Program. The cost for this work is $5,000.

Justification:

The project has been under consideration for several years and is now warranted based on traffic analysis. A traffic signal at this location will improve intersection control and support continued growth in the area.

Expenditures

|  | FY2026 | FY2027 | Total |
| --- | --- | --- | --- |
| Engineering | $150,000 | $150,000 | $300,000 |
| Construction | - | $1,200,000 | $1,200,000 |
| Total | $150,000 | $1,350,000 | $1,500,000 |

Funding Sources

|  | FY2026 | FY2027 | Total |
| --- | --- | --- | --- |
| Transportation Sales Tax | $150,000 | $400,000 | $650,000 |
| MODOT (50% Cost Share) | - | ($600,000) | ($600,000) |
| Development Share | - | ($200,000) | ($200,000) |
| Total Net Cost | $150,000 | $400,000 | $650,000 |